Here is the milestone of Magento site

**Start Date: 16th April**  
**Release 1:  
  --------------**  
    Magento Integration & Default theme configuration  
    Admin basic settings  
    Subdomain Management  
    Vendor Registration  
  
**Date: 30th April**

**Release 2 :**  
 ---------------  
    Invertory Management:    
               By Admin  
               By Vendors ( requesting from Admin )  
           Vendor Management:    
              Profile  
              Payment Info  
  
           **Date: 19th May**   
  
**Release 3 :  
--------------**  
            Vendor Management:  
                Product Assignment  
                Inventory update  
  
**Date: 30th May**   
  
**Release 4  :  
---------------**  
   
        Shopping cart Feature:    
              Tax Manager  
              Shipping Handling  
              Promo code generator and manager  
              Manage Orders  
              Pyment: Paypal/Credit card  
              Refund

              Transaction History  
  
**Date: 20th June**   
  
**Release 5 :**  
--------------  
        Vendor Restrictions (like Add/Edit Products and pages, seo capabilities etc)    
        Users Management  
  
        **Date: 30th June**  
  
**Release 6 :  
---------------**  
        Front End:   
              Users Registration  
              Product Catalog(Based on subdomain)  
              Basic pages in main site and sub domain sites (like About us and contact us)  
  
**Date: 10th July**  
 **Release 7 :  
---------------**  
    Over all Testing & Bug Fixing  
  
    **Date: 15th July**